Project Management Documentation

List of tasks to be performed:
1. Development of HTML5 and CSS of the complete website
2. Adequate JS scripts as a supplementary
3. Two versions of JS scripts are required, one with the third party libraries and one with pure Javascript
4. The website has to have different indicators for showing different information about weather information
5. Synchronize the work using GIT workflow
6. Testing and deployment of the complete site.

Details of the tasks to be performed including difficulty and priority level. Difficulty level is explained on a scale of 1 to 5 ( 5 being the most difficult ). Priority is explained on the level of 1 to 5 ( again 5 the highest parameter being the most prioritized work ). Details also include estimated time for each task.

Task	Priority	Difficulty	Estimated time(in hrs)
Build the menu HTML5 and CSS	4	2	2
Carousel	1	1	0.5
Ajax with Jquery scripting	5	5	10
Pure javascript	4	3	6
Production version	4	5	3
GIT workflow	5	5	2
Setting up the local server for connecting with API	5	4	3

Record of lessons learned:

- API's: how they work and how to get them into the website
- Jquery and Ajax
- Javascript equivalent of jquery
- Gulp: Very powerful tool and used for not only hosting websites but also develop a production version of development code.
- More hands on training on GIT
- Develop project more on the scale of professional web developers
- More functionality in static websites
- More proficiency in Javascript

Requirements for the project and the tools
- Javascript
- HTML5
- Bootstrap
- Jquery
- Ajax
- The webpage should represent the current style of webpage on the markets. It has to be easy in use in for better client experience.

Quality control for the project
- The quality control and testing is done by checking the HTML semantics on w3 schools
- At every level quality control is also done by checking the parameters of responsiveness etc. on different browsers
- GIT is used extensively during the projects to keep track of changes and easy project management
- Audit of the website is done on the google audits

Chronogram
Chronogram of the project:
06/11/2019 10:15 am :- Project assignment
06/11/2019 10:20 am :- Read through the requirements for the project using tools, APIS required,
        and definitions of the new terminologies needed for the project
06/11/2019 10:35 am :- Installation of jquery, yarn and setting up of the project
06/11/2019 10:45 am :- Read again through the requirements and initialize GIT. Download the	required libraries
06/11/2019 12:00 pm :- Made an API account, have the rudimentary design of the website planned.	Details of requirements for the project has been completely analyzed. Project	planner is designed for the major steps
06/11/2019 3:00 pm :- Starting to put the dv element on top of main page which will be used
        as a city search for weather API

07/11/2019 10:30 am :- Get the API call and use it change element inside the html page.
07/11/2019 12:00 pm:- fetch temperature and other details
07/11/2019 3:00 pm :- Working on the same part
07/11/2019 5:00pm :- installation of gulp and understanding its use

08/11/2019 10:30 am: Trying to use the map API and various locations at one latitude and longitude but	unsuccessful
08/11/2019 12:30 pm:- Starting of the consolidation of the Jquery code and make it clean

09/11/2019 7:00 pm :- More work on code consolidation and still trying to figure out how to make use	of the map API
09/11/2019 12:00 am :- Start of pure javascript code and documentation.

Task Manager
This file consists of the priority list for the tasks to be performed.
1. Priority 1:- Use the previous web template and make sure the API's work. Estimated time: 1 day
2 .Priority 2:- After APIs start working, finish the website with jquery and then add the affects
3. Priority 3:- Finish the code with jquery and make the code clean and neat using functions and classes.
4. Priority 4:- DO the vanilla javascript and documentation. Submit

Incidents

This file consists of all the incidents recorded during the course of the project completion.
08/11/2019 :- Could not figure out the way to use the map API and slow progression with Jquery. Also	could not figure out how to extract AJAX output response
09/11/2019 :- Could not fix the part of pure Javascript application of forecasting in html. Not able to	update HTML with the forecasting parameters given by pure javascript

Project calender
This document lists the project calender

The following file consists of the project planning.
06/11/2019 12:00pm :- Design the HTML and CSS part of the web page using the previous webpage template
06/11/2019 3:00pm :- Call the API to make a change in the div element
06/11/2019 6:00 pm:- Finish calling the API using user Javascript query to call changes to the
 webpage like the weather information
07/11/2019 9:00 am :- Change elements inside the html based on the call request
07/11/2019 12:00 pm :- finish the call requests and hide the API key
07/11/2019 3:00pm :- project the temperature and wind values and also show the map
07/11/2019 6:00pm :- Finish the website with jquery

08/11/2019 9:00 am :- Start documentation
08/11/2019 12:00pm :- Add better css styling, clean the codes and review on Saturday before submit